Day 1 – 25-04-2026

Nitin

- Reviewed the raw dataset.

- Identified required changes in Attrition, Training, and Recruitment tabs.

- Initiated data cleaning process.

Geeta

- Reviewed the raw dataset.

- Identified required changes in Employee, Attendance, Payroll, and Performance tabs.

- Initiated data cleaning process.

Day 2 – 26-04-2026

Nitin

- Completed data cleaning for Attrition, Training, and Recruitment using Power Query.

- Started research on required DAX formulas for dashboard development.

- Prepared data cleaning report.

Geeta

- Completed data cleaning for Employee, Attendance, Payroll, and Performance using Power Query.

- Started research on required DAX formulas for dashboard development.

- Prepared data cleaning report.

Day 3 – 27-04-2026

Team Progress

- Finalized required DAX formulas collaboratively.

- Started preparing the project case study document.

- Identified issues in some DAX formulas and resolved them successfully.

Geeta

- Designed dashboard background in Figma.

- Finalized dashboard background design.

Nitin

- Reviewed case study requirements.

- Prepared initial draft of the project case study.

Day 4 – 28-04-2026

Nitin

- Created dashboard background layout.

- Started dashboard development.

Geeta

- Finalized DAX formulas.

- Started dashboard development.

Issue Faced

- Encountered difficulty locating some required visuals in Power BI.

Day 5 – 29-04-2026

Nitin

- Developed Payroll Dashboard.

- Completed dashboard formatting and beautification.

Geeta

- Developed Overview Dashboard and Attrition Dashboard.

- Completed dashboard formatting and beautification.

Day 6 – 30-04-2026

Nitin

- Developed Recruitment Dashboard.

- Completed dashboard formatting and beautification.

Geeta

- Developed Attendance Dashboard and Employee Dashboard.

- Completed dashboard formatting and beautification.

Day 7 – 01-05-2026

Nitin

- Developed Training Dashboard and Salary vs Performance Dashboard.

- Completed dashboard formatting and beautification.

Geeta

- Developed Performance Dashboard.

- Completed dashboard formatting and beautification.

Team Progress

- Started working on PowerPoint presentation and daily reporting documentation.

Day 8 – 02-05-2026

Team Progress

- Finalized daily reporting document.

- Completed case study documentation.

Geeta

- Prepared 4 slides for PowerPoint presentation.

Nitin

- Prepared 4 slides for PowerPoint presentation.

Day 9 – 03-05-2026

Team Progress

- Completed PowerPoint presentation.

- Finalized daily work reporting for the project.

- Successfully completed project documentation and reporting tasks.

Final Deliverables Completed

- Data Cleaning & Transformation using Power Query

- DAX Formula Development

- Dashboard Development in Power BI

- Dashboard UI Design in Figma

- Case Study Documentation

- PowerPoint Presentation

- Daily Reporting Documentation